| DISTRICT CHECKLIST FOR REVIEWING CONSULTANT CONTRACTS (MoDOT) |  |
| --- | --- |
| Common Errors found in Consultant Contracts |  |
| - Not including a letter or e-mail from sub-consultants listing their estimated cost. - Changing the wording of the standard contract this must be approved by CCO. - The contract amounts and fixed fees in the contract language not matching the attachment showing the costs. - Incorrect OH rates. - General math errors on the attachment showing the costs. - Task-Hours-Employee Title performing the work.. All 3 of these should be defined for each task item, often this is missed. |  |
| Reviewing the Selection Documentation |  |
| Information Below was submitted and approved by the PSC - Provide names of at least three firms considered - Documented the criteria used to evaluate each firm - Provide selection tally sheets for each firm on short list - Provide selection summary of tally’s - Documented reasons why this firm was selected | □ |
| Indicated that the prime consultant is prequalified with MoDOT - Check the MoDOT’s Approved Consultant Prequalification List - Check Sharepoint for current overhead rate (Design Sharepoint-Design Consultants-PreNegotiation Resources-Consultants Overhead Rate Lookup Table) - Current Overhead Rate:_____________% | □ |
| Review of Consultant Contract |  |
| Consultants full legal name found in the MoDOT Approved Consultant Prequalification List must be used in the contract. No nicknames or shortened names are allowed. | □ |
| Does the scope in the contract fall within the scope that was advertised in the RFQ? | □ |
| Do the totals in the Fees & Payments section agree to the amounts shown on the Estimates of Cost in attachments? | □ |
| Is the DBE section filled out? All DBE subs must be listed in the contract and attach the sub’s proposal to the contract. | □ |
| If a sub-consultant(s) is to be used, is the name of the sub-consultant provided along with the services the sub-consultant will provide? Attach the sub’s proposal to the contract. | □ |
| Attachment/Exhibit – Estimate of Cost |  |
| Is the cost estimate attachments (hours * rate) calculated correctly? Is (total labor cost * overhead percent) calculated correctly? Are direct costs defined and sub-consultants identified? If sub-consultant cost over $25,000 review their cost estimates also. | □ |
| Are actual costs defined as actual payroll salaries, payroll additives, general and administrative overhead and costs directly attributable to the project such as mileage, meals, lodging, printing, surveying, and others? | □ |
| Is the Estimate of Cost broken out in detail that includes each task, person performing the task, the hours for the task? | □ |
| Are the hourly salary rates shown net of overhead and profit (i.e., salary amount only)? | □ |
| Are overhead rates only applied on direct labor costs? | □ |
| Are direct costs described in sufficient detail so that you can determine what the expenses are for? | □ |
| If mileage is charged, is it charged as the current POV Mileage Reimburseable rate? Rate: Is Per Diem charged at the current allowable rates? (See EPG 134 for links to current rates) | □ |
| Is the fixed fee calculated on only direct labor and overhead? (The fixed fee is not allowed on direct expenses or pass through costs) | □ |
| Is the fixed fee 15% or less (direct labor and overhead) See Fig. 134.3.2 for the profit curve. Rate: | □ |
| Are the costs in the contract reasonable? - Compare to previous contracts checking for significant changes - Compare to another similar consultant providing similar services | □ |
| Are the man-hours reasonable? - Compare to previous contract checking for significant changes - Compare to another consultant contract similar task items | □ |
| Overhead Rate Breakdown (only for sub’s who are not prequalified and are performing work >25K) |  |
| NOTE: it is preferable to have the overhead schedule show dollar amount as well as percentages for dollar amounts as well as percentages for each category, as this information aids in the review of the overhead calculations. |  |
| Is the payroll portion of the overhead rate broken down into component parts such as holidays, sick leave, vacation, employee incentives, FICA and other taxes? | □ |
| Is the general and administrative portion of the overhead rate broken down into sufficient detail so that you can determine the type of expenses included in the overhead? | □ |
| Does the overhead include only allowable expenses? | □ |
| NOTE: The following are unallowable expenses and must be deleted from the overhead: (Also see Fig. VI-6) Bad Debt Expense Interest Expense Adverting Expense Marketing Expense Profit Distribution Sub-Contractor’s Direct Expenses Entertainment Expense Promotional Expenses Equipment & Furniture Purchases Gifts Federal Income Tax and Preparation Donations Fines, Penalties and Mischarges Lobbying Alcoholic Beverages Expense Misc over 5% | □ |
| Is the over head schedule mathematically correct? | □ |
| Do the overhead rates on the schedule agree to the rates used in the estimate of costs? | □ |
| Do the overhead rates on the schedule match the Pre-Qualified overhead rates on file? | □ |