Agreements Checklist

Verify City/County/Corporation references are consistent throughout the entire agreement.

When adding/deleting sections, make sure that the numbers/letters of the outline are accurate.

Identify who is paying for over-runs.

Identify how under-runs are addressed, normally pro-rata share.

Identify what the total project cost includes and excludes.

Identify who is paying for all the items included in the total project cost, whether it is internal or external costs.

Reference and attach an exhibit that itemizes who is paying for each item listed in the total project cost and the functional responsibilities (PE, CE, ROW).

If applicable, identify how ROW incidentals are funded, sometimes they may be handled differently than ROW land acquisitions.

If the local entity is to deposit money into the local fund, make sure the deposit is made at least 30 days prior to letting date rather than a specific date.

If the local entity is to deposit money into the local fund for right of way acquisition, make sure the deposit is made at least 30 days prior to the issuance of the A-Date.

If a local entity is using Federal funds for any aspect of the project, contact the Resource Management Federal Aid group. Identify the Federal funding source in an exhibit.  Federal funds should be excluded from the amount to be deposited by the local.  The agreement should state the local entity is allowing MoDOT to obligate Federal funds to the project.

If a local entity is letting a project and applying federal funds for any portion of the project, the local entity will need to follow the LPA process.

Cost Share Checklist, in addition to the list above please address the following:

Identify the specific amount of funding provided by the cost share program, rather than leaving it vague by saying the amount is coming from the Commission.

Cap the approved amount of cost share funding -“this project has been approved for X% of the eligible total project costs up to a maximum of $X Cost Share funds”.

Identify the fiscal year the funding is available, always use August 1, unless it falls on a weekend.

If the project has expenditures (consultant, ROW, utilities or construction) before the Cost Share funds are available, the local entity must provide funds to cover the cost up front, with reimbursement from the Cost Share program later.

Please request the local entity to provide four copies of the Cost Share Agreement and a copy of the City/County ordinance.

Locally executed Cost Share agreements must be sent to Resource Management, Christa Luebbering or Mendy Sundermeyer.  Resource Management staff will be sure the agreement is executed by CCO and the Commission.