LPA sends completed Request for Environmental Review (RER) form to the MoDOT district contact within 60 days of PE obligation.

LPA completes identified tasks:  prepare CE2

if required, obtain all necessary permits and jurisdictional clearances, and send copies to the MoDOT district contact.

LPA receives letter identifying NEPA classification and steps to complete (e.g., obtain Section 404 permit, floodplain no-rise certification, Section 106 compliance, CE2 preparation, etc.)

MoDOT reviews submitted materials and determines whether all issues are resolved or additional work is needed. LPA is notified if additional work is needed. If everything is complete, an Environmental Tracking Form noting the date of “Final Environmental Review Completed” is sent to the MoDOT district contact.

LPA ensures all environmental/cultural resources commitments and mitigation measures are implemented.

Project Review Process