County

Route

Job Number

Core Team Member

(New 1-1-03)

## DESIGN SCOPING CHECKLIST

(Add additional notes as required)

A project’s scope can be defined as the set of design parameters that precisely satisfy the purpose and need of the project. A poorly identified scope that is broader than the purpose and need will result in an unnecessarily high project budget and schedule, while a scope which falls short will yield a project that accomplishes little of significance.   While an accurate project scope is difficult to identify early in development, a careful, multidisciplinary examination of the purpose and need will produce a solid foundation upon which project development can occur.

This checklist is designed to stimulate thought on those project parameters that are sometimes overlooked and whose omission can jeopardize the integrity of the scope.   At the initial scoping meeting, the appropriate core team member should fill out the checklist as completely as possible.  As project development progresses, the core team member should continue to update the checklist and coordinate with the project manager.  In this manner, potential changes to the project scope can be dealt with as they emerge and the scope represented by the preliminary plan will be as accurate as possible.

For questions, comments, or suggested revisions to this checklist, please contact the State Design Engineer.

|  | Ensure the purpose and need of the project is being addressed. |
| --- | --- |
|  | Verify current project data (i.e., functional classification, pavement condition, bridge condition, design criteria for existing conditions, traffic numbers, accident numbers) |
|  | Verify current design standards information. |
|  | Consider traffic handling. |
|  | Consider need for contract incentives or disincentives to minimize construction time |
|  | Ensure public input is considered in development of the scope. |
|  | Examine standard design criteria vs. need for design exceptions. |
|  | Ensure access management guidelines are considered. |
|  | Consider signing, signals and lighting warrants. |
|  | Consider pavement type selection. |
|  | Evaluate need for bicycle/pedestrian facilities. |
|  | Review ADA requirements. |
|  | Safety Enhancements |
|  | Cost Share __________ |
|  | Design Build/Design Bid Build ___________ |
|  | Alternate Technical Concepts ____________ |